## ****Project Planning Schedule (10 June – 20 June 2025):-****

### 👥 Team Members:- ****Dharini****, ****Adwait****, ****Chanak****, ****Dheeraj****

### All tasks are collaborative with equal responsibility

| **Date** | **Time** | **Task** | **Team Members** |
| --- | --- | --- | --- |
| 10-June | AM | Project Ideation, Empathy Map, Brainstorming | Dharini, Adwait, Chanak, Dheeraj |
|  | PM | Literature Survey + Design Concepts | Dharini, Adwait, Chanak, Dheeraj |
| 11-June | AM | Functional + Non-Functional Requirements | Dharini, Adwait, Chanak, Dheeraj |
|  | PM | Data Flow Diagram (DFD) | Dharini, Adwait, Chanak, Dheeraj |
| 12-June | AM | Technical Architecture Diagram | Dharini, Adwait, Chanak, Dheeraj |
|  | PM | User Stories Creation + Mapping | Dharini, Adwait, Chanak, Dheeraj |
| 13-June | AM | Create Schedule & Timeline | Dharini, Adwait, Chanak, Dheeraj |
|  | PM | Create JIRA Tasks & Status Report | Dharini, Adwait, Chanak, Dheeraj |
| 14-June | AM | UI Development – Streamlit Upload Function | Dharini, Adwait, Chanak, Dheeraj |
|  | PM | Prompt Template Setup with LangChain | Dharini, Adwait, Chanak, Dheeraj |
| 15-June | AM | LLM Integration using Gemini Pro | Dharini, Adwait, Chanak, Dheeraj |
|  | PM | Summary Generation Functionality | Dharini, Adwait, Chanak, Dheeraj |
| 16-June | AM | Visualization and Chart Integration | Dharini, Adwait, Chanak, Dheeraj |
|  | PM | Finalize Output Display & UX Checks | Dharini, Adwait, Chanak, Dheeraj |
| 17-June | AM | Begin Testing with Multiple Input Formats | Dharini, Adwait, Chanak, Dheeraj |
|  | PM | Fix Bugs and Review Summary Quality | Dharini, Adwait, Chanak, Dheeraj |
| 18-June | AM | Documentation: Intro, Literature, Conclusion, Future Scope | Dharini, Adwait, Chanak, Dheeraj |
|  | PM | Combine Documentation and Finalize Formatting | Dharini, Adwait, Chanak, Dheeraj |
| 19-June | AM | PPT Creation + Final Report | Dharini, Adwait, Chanak, Dheeraj |
|  | PM | Internal Demo Testing + Feedback Fixes | Dharini, Adwait, Chanak, Dheeraj |
| 20-June | AM | Final Review and Submission Preparation | Dharini, Adwait, Chanak, Dheeraj |
|  | PM | Final Submission + Upload | Dharini, Adwait, Chanak, Dheeraj |